|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report 1 | | | | |
| Project Name | Hotel Website | Project Code | HOWE |
| Author | Vu Tran Hoang | Project Manager | Nguyen Viet Hung |
| Date of Report | May 22nd, 2017 | Receiver | Lecturer: Phan Truong Lam |
| Reporting period[[1]](#footnote-1) | May 8th to May 22nd |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 08/05/2017 | None |
| Estimated end-date | 25/08/2017 | None |
| Team size | 5 members | Nguyen Viet Hung  Vu Tran Hoang  Dang Duc Manh  Tran Ba Quyen  Dang Cong Son |
| Total estimated effort | 2000 man-hours | None |
| Total effort spent | 275 man-hours | None |
| Effort spent in this period | 275 man-hours | None |
| Total effort left | 1725 man-hours | None |

# Customer Complaints: None Customer Support: None Change Management: None Quality Activities: None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Create Progress Report | HoangVT | Progress Report 1 document | Done | None | None |
| Create Project Plan | HungNV | Project Plan document | Done | None | None |
| Create SRS | All | SRS document | Done | None | None |
| Create Q&A | QuyenTB | Q&A document | Done | Written in Japanese | None |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Create Architecture Design | Architecture Design document | June 3rd, 2017 |
| Create Screen Design | Screen Design document | June 4th, 2017 |
| Create Database Design | Database Design document | June 4th, 2017 |
| Create Progress Report | Progress Report 2 document | June 5th, 2017 |

# Problems and Suggestions: None

***Author***

***Vu Tran Hoang***

1. [↑](#footnote-ref-1)