|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report 2 | | | | |
| Project Name | Hotel Website | Project Code | HOWE |
| Author | Vu Tran Hoang | Project Manager | Nguyen Viet Hung |
| Date of Report | June 5th, 2017 | Receiver | Lecturer: Phan Truong Lam |
| Reporting period[[1]](#footnote-1) | May 23rd to June 5th |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 08/05/2017 | None |
| Estimated end-date | 25/08/2017 | None |
| Team size | 5 members | Nguyen Viet Hung  Vu Tran Hoang  Dang Duc Manh  Tran Ba Quyen  Dang Cong Son |
| Total estimated effort | 2000 man-hours | None |
| Total effort spent | 250 man-hours | None |
| Effort spent in this period | 525 man-hours | None |
| Total effort left | 1475 man-hour | None |

# Customer Complaints: None Customer Support: None Change Management: None Quality Activities: None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Create Progress Report | HoangVT | Progress Report 2 document | Done | None | None |
| Create Architecture Design | QuyenTB HoangVT | Architecture Design document | Done | None | None |
| Create Screen Design | HungNV | Screen Design document | Done | None | None |
| Create Database Design | SonDC | Database Design document | Done | None | None |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Create Test Plan | Test Plan document | June 18th, 2017 |
| Create Test Case | Test Case document | June 18th, 2017 |
| Create Progress Report | Progress Report 3 document | June 19th, 2017 |

# Problems and Suggestions: None

***Author***

***Vu Tran Hoang***

1. [↑](#footnote-ref-1)