|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report 5 | | | | |
| Project Name | Hotel Website | Project Code | HOWE |
| Author | Vu Tran Hoang | Project Manager | Nguyen Viet Hung |
| Date of Report | August 7th, 2017 | Receiver | Lecturer: Phan Truong Lam |
| Reporting period[[1]](#footnote-1) | Week 11 to week 12 |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 08/05/2017 | None |
| Estimated end-date | 26/08/2017 | None |
| Team size | 5 members | Nguyen Viet Hung  Vu Tran Hoang  Dang Duc Manh  Tran Ba Quyen  Dang Cong Son |
| Total estimated effort |  | None |
| Total effort spent |  | None |
| Effort spent in this period |  | None |
| Total effort left |  | None |

# Customer Complaints[[2]](#footnote-2) : None Customer Support[[3]](#footnote-3) : None Change Management[[4]](#footnote-4) : None Quality Activities : None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Create Test Report | QuyenTB | Test Report document | Done | None | None |
| Create Quality Report | ManhDD | Quality Report document | Done | None | None |
| Create Progress Report | HoangVT | Progress Report 5 document | Done | None | None |

# Tasks planned for next period

|  |  |  |
| --- | --- | --- |
| Task | Deliverable | Planned end date |
| Create User Manual | User Manual document | August 20th, 2017 |
| Create Installation Guide | Installation Guide document | August 20th, 2017 |
| Complete Development | Packaged Source Code | August 20th, 2017 |
| Create Progress Report | Progress Report 6 document | August 21st, 2017 |

# Problems and Suggestions: None

***Author***

***Vu Tran Hoang***

1. [↑](#footnote-ref-1)
2. [↑](#footnote-ref-2)
3. [↑](#footnote-ref-3)
4. [↑](#footnote-ref-4)