|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress report 6 | | | | |
| Project Name | Hotel Website | Project Code | HOWE |
| Author | Vu Tran Hoang | Project Manager | Nguyen Viet Hung |
| Date of Report | August 21th, 2017 | Receiver | Lecturer: Phan Truong Lam |
| Reporting period[[1]](#footnote-1) | August 8th to August 21st |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 08/05/2017 | None |
| Estimated end-date | 25/08/2017 | None |
| Team size | 5 members | Nguyen Viet Hung  Vu Tran Hoang  Dang Duc Manh  Tran Ba Quyen  Dang Cong Son |
| Total estimated effort |  | None |
| Total effort spent |  | None |
| Effort spent in this period |  | None |
| Total effort left |  | None |

# Customer Complaints: None Customer Support: None Change Management: None Quality Activities: None

# Tasks matches/missed

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| Create User Manual | HoangVT  SonDC | User Manual document | Done | None | None |
| Complete Deployment | HungNV  SonDC | Completed Product | Done | None | None |
| Create Progress Report | HoangVT | Progress Report 6 document | Done | None | None |

# Tasks planned for next period: None

# Problems and Suggestions: None

***Author***

***Vu Tran Hoang***

1. [↑](#footnote-ref-1)